Phase 3: PPO Fine-tuning（强化学习微调）

时间：Month 4 Week 2-4（后3周，与Phase 2b部分重叠）

作用

在Unity仿真环境中，用PPO强化学习fine-tune BC预训练的Authority Allocator，优化smoothness和其他性能指标。

具体任务

1. Unity仿真环境搭建

环境组件

Environment:

- 1800×1800 pixel grid world（从血管模型图像生成）

- 模拟机器人（1mm spherical agent）

- 模拟人类行为（基于Dataset 2统计特征）

- AI navigation policy（u_AI，来自Mao或BC训练）

人类行为模型

# 从Dataset 2学习人类行为统计特征

Human_model:

- Force distribution: N(μ=0.8, σ=0.5) 当intent高

N(μ=0.3, σ=0.2) 当intent低

- Response delay: 200-300ms

- Error pattern: 从Dataset 2拟合

- Hesitation probability: 15%（随机停顿0.5s）

2. PPO训练设置

State space（14D）

state = [

robot_x, robot_y,              # 2D: robot position

robot_vx, robot_vy,            # 2D: robot velocity

target_x, target_y,            # 2D: target position

distance_to_target,            # 1D: Euclidean distance

Fx, Fy, F_magnitude,           # 3D: force (from simulated human)

intent_strength,               # 1D: from Intent Net

intent_direction,              # 1D: from Intent Net

alpha_prev,                    # 1D: α at t-1

safety_margin                  # 1D: min distance to walls

]  # Total: 14D

Action space

action = α(t) ∈ [0, 1]  # Continuous

Control fusion:

u_final = α · u_AI + (1-α) · u_human

Reward function

reward = (

+ 2.0 * smoothness           # 主要目标

+ 1.0 * efficiency           # 完成时间

- 3.0 * collision            # 撞墙惩罚

- 1.0 * mental_demand        # 认知负荷（高力频率）

- 0.5 * |Δα|                 # α变化平滑性

)

# 具体计算

smoothness = 1.0 - jerk_normalized  # 见Phase 1定义

efficiency = (shortest_path / actual_path)

collision = 1 if hit_wall else 0

mental_demand = count(force > 2.0) / total_steps

3. PPO训练流程

初始化

# 加载BC预训练的policy

policy = load_pretrained_bc_policy('models/bc_policy.pth')

# Freeze Intent Network（不更新）

intent_net = load_intent_net('models/intent_net.pth')

intent_net.eval()

# PPO hyperparameters

lr = 3e-4

gamma = 0.99  # discount factor

epsilon = 0.2  # clipping

epochs_per_update = 10

batch_size = 64

训练循环

for episode in range(1000, 5000):  # 1K-5K episodes

# 随机起点/终点

start_pos = random_navigable_position()

target_pos = random_navigable_position()

# 运行一个episode

state = env.reset(start_pos, target_pos)

done = False

trajectory = []

while not done:

# Intent Net提取intent features

intent = intent_net.predict(state)

# Policy输出α

α = policy(state)

# Control fusion

u_human = human_model.generate_control(state)

u_AI = ai_policy.generate_control(state)

u_final = α * u_AI + (1-α) * u_human

# 环境step

next_state, reward, done = env.step(u_final)

trajectory.append((state, α, reward))

state = next_state

# PPO update

if episode % 20 == 0:  # 每20个episodes更新一次

policy.update(trajectories, ppo_loss)

# Log

if episode % 100 == 0:

print(f"Episode {episode}, Smoothness: {smoothness:.3f}")

完成指标

Milestone 1: 训练稳定

- ✅ Reward曲线上升趋势

- ✅ 无collapse（policy突然变差）

- ✅ 每1000 episodes约需1-2天

Milestone 2: Smoothness提升

Target progression:

Episode 0 (BC baseline): 0.75-0.80

Episode 1000:            0.82-0.85

Episode 3000:            0.88-0.90

Episode 5000:            0.90-0.95 ✅

Milestone 3: 泛化能力

在仿真中测试unseen scenarios:

- ✅ Model A/B/C (seen): Smoothness > 0.90

- ✅ Model D (unseen): Smoothness > 0.85

- ✅ Random start/goal: Success rate > 90%

Milestone 4: 其他指标达标

- ✅ Collision rate < 5%

- ✅ Completion time: 比pure manual快20-30%

- ✅ α变化平滑（|Δα| < 0.1 per step）

输出

模型文件

- ✅ models/ppo_policy_final.pth（最终policy）

- ✅ models/ppo_policy_checkpoints/（每1000 episodes保存）

训练日志

- ✅ logs/ppo_training.csv（episode, reward, smoothness, ...）

- ✅ logs/reward_curve.png

- ✅ logs/smoothness_curve.png

评估报告

- ✅ Simulation evaluation:

  - Model A/B/C/D的performance table

  - 对比：BC baseline vs PPO fine-tuned

- ✅ Trajectory visualization（10个examples）

- ✅ α(t) profile analysis（不同场景下α的变化）

时间分配

Week 2（与Phase 2b重叠）

- Day 1-2: 搭建Unity仿真环境

  - 加载血管模型图像

  - 实现grid world navigation

  - 测试collision detection

- Day 3-4: 实现human behavior model

  - 从Dataset 2拟合force distributions

  - 实现response delay

  - 测试是否realistic

- Day 5: 写PPO training pipeline

  - 实现reward function

  - 测试训练循环能跑通

Week 3（PPO训练）

- Day 1-5: 运行PPO训练

  - 启动训练（~3000 episodes）

  - 监控reward/smoothness curves

  - 如果不收敛，调整hyperparameters

- 并行任务: 每天检查log，如有问题立即调整

Week 4（评估 + 优化）

- Day 1-2: 继续训练到5000 episodes

- Day 3: 在仿真中extensive testing

  - 100次random trials on Model A/B/C/D

  - 记录所有metrics

- Day 4: 分析结果，生成报告

- Day 5: 如果smoothness < 0.90，debug并重新训练

关键质量检查

训练过程监控

# 每100 episodes检查

if episode % 100 == 0:

# Check 1: Reward应该上升

recent_reward = np.mean(rewards[-100:])

assert recent_reward > baseline_reward

# Check 2: Smoothness应该改善

recent_smoothness = test_policy_in_sim()

assert recent_smoothness >= bc_baseline_smoothness

# Check 3: α不应该退化到极端值

alpha_mean = np.mean(alphas[-1000:])

assert 0.3 < alpha_mean < 0.8  # 不要全是0或全是1

仿真评估检查

# 在Model A/B/C上各测试20次

for model in [A, B, C]:

results = []

for trial in range(20):

smoothness, success, time = test_trial(model)

results.append((smoothness, success, time))

avg_smoothness = np.mean([r[0] for r in results])

success_rate = np.mean([r[1] for r in results])

# 必须达标

assert avg_smoothness > 0.90

assert success_rate > 0.85

风险缓解

Risk 1: 训练不收敛（reward不上升）

Symptoms:

- Reward在3000 episodes后仍然波动

- Smoothness没有从BC baseline改善

Mitigation:

- 降低learning rate (3e-4 → 1e-4)

- 减小epsilon clipping (0.2 → 0.1)

- 检查reward function权重是否合理

- 增加batch size (64 → 128)

Risk 2: Policy collapse（突然变差）

Symptoms:

- Smoothness从0.85突然掉到0.50

- α输出变成constant（总是0.9或0.1）

Mitigation:

- Rollback到上一个checkpoint

- 降低learning rate

- 增加entropy bonus（鼓励exploration）

- 检查是否reward function有bug

Risk 3: Overfitting到仿真环境

Symptoms:

- 仿真中smoothness=0.92

- 但在真实硬件上测试只有0.60

Mitigation:

- 增加human model的randomness

- Domain randomization（随机化环境参数）

- 在Phase 4 pilot testing时early发现

- 用sim-to-real adaptation techniques

Risk 4: Smoothness卡在0.85-0.88

Symptoms:

- 训练到5000 episodes，smoothness不再上升

- 已经调整过hyperparameters

Mitigation:

- 延长训练（继续到8K-10K episodes）

- 调整reward function（增大smoothness权重2.0→3.0）

- 检查是否BC baseline质量不够好

- 接受0.88作为结果（仍然比baseline 0.62好很多）

PPO vs BC对比可视化

论文中要展示的对比

Figure: Learning Curve

X-axis: Episodes (0-5000)

Y-axis: Smoothness

Lines:

- BC baseline (水平线 @ 0.75-0.80)

- PPO training curve (从0.75上升到0.92)

- Mao's binary switching baseline (水平线 @ 0.62)

Table: Final Performance Comparison

| Method | Smoothness | Time | Collision | α variance |

|--------|-----------|------|-----------|-----------|

| Manual | 0.68      | 25s  | 15%       | N/A       |

| Mao    | 0.62      | 17s  | 8%        | High      |

| BC     | 0.78      | 18s  | 6%        | Medium    |

| Ours   | 0.92      | 16s  | 3%        | Low       |

Phase 3结束的Checkpoint

Go/No-Go决策

if simulation_smoothness > 0.90:

✅ 进入Phase 4（真实硬件部署）

elif 0.85 < simulation_smoothness < 0.90:

⚠️ 可以进Phase 4，但预期真实表现会打折扣

→ 设定realistic expectations

else:  # < 0.85

❌ 不要进Phase 4

→ 先在仿真中debug

→ 可能需要重新检查BC baseline或Intent Net

与Dandan的meeting

汇报内容:

1. PPO训练曲线（reward, smoothness）

2. 仿真评估结果（Model A/B/C/D的table）

3. Trajectory visualization（好/中/坏的examples）

4. 与BC baseline的对比

5. Phase 4的risk assessment

决策: 是否ready for real hardware testing

清楚吗？Phase 3就是"在仿真中用PPO优化policy，从smoothness 0.75提升到0.90+"。核心是RL训练 + 仿真评估。